**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 10/07/2024 |
| Team ID | team-739866 |
| Project Name | Revolutionizing Liver care : Predicting Liver cirrhosis using Advanced machine learning Techniques |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create a product backlog and sprint schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Spirit** | **Functional Requirements**  **(Epic)** | **User story**  **Number** | **User Story/Task** | **Priority** | **Team Members** | **Spirit Start Date** | **Spirit End Date(Planned)** |
| Spirit-1 | Data Collection and Preprocessing | USN-2 | Understanding &loading data | Low | Ananya | 2024/05/05 | 2024/05/10 |
| Spirit-1 | Data Collection and Preprocessing | USN-3 | Data cleaning | High | Ananya | 2024/05/05 | 2024/05/12 |
| Spirit-1 | Data Collection and Preprocessing | USN-4 | EDA | Medium | Ananya | 2024/05/05 | 2024/05/12 |
| Spirit-2 | Exploratory data Analysis | USN-5 | Descriptive Statistics | Low | Nishwanth | 2024/05/12 | 2024/05/15 |
| Spirit-2 | Exploratory data Analysis | USN-7 | Visual Analysis | Medium | Nishwanth | 2024/05/13 | 2024/05/19 |
| Spirit-2 | Exploratory data Analysis | USN-6 | Evaluating the model | High | Nishwanth | 2024/05/20 | 2024/06/05 |
| Spirit-3 | Model Building | USN-8 | Training the model in multiple algorithms | High | Harini | 2024/06/10 | 2024/06/17 |
| Spirit-3 | Model Building | USN-10 | Testing the model | Medium | Harini | 2024/06/18 | 2024/06/20 |
| Spirit-3 | Performance testing & Hyper parameter tuning | USN-11 | Testing the model with multiple evaluation metrices | High | Harini | 2024/06/22 | 2024/05/25 |
| Spirit-4 | Model development | USN-12 | Save the best Model | Medium | Manish | 2024/06/22 | 2024/06/27 |
| Spirit-4 | Model development | USN-13 | Integrate with Web Framework &building HTML templates | Medium | Manish | 2024/06/28 | 2024/06/30 |
| Spirit-4 | Model development | USN-14 | Flask importing and app.py | High | Manish | 2024/06/28 | 2024/06/30 |
| Spirit-3 | Project Report | USN-15 | Report | medium | Manish | 2024/05/30 | 2024/07/01 |
| Spirit-4 | Project Report | USN-16 | Report | medium | Harini  Manish | 2024/07/01 | 2024/07/09 |